**Networking Report**

1.Intergrations:

Netone

NMB

Steward bank – Work in progress

Click and pay – Work in progress

2.Chembira & Hopley DO

sites commissioned now up and running

3. Sophos firewall

Network Protection

Web Protection

Email Protection

Web Server

Enchanced Support

4.Cleveland and Townhouse- Awaiting the purchase of desktop server for the controller which will manage the wifi

5. Libraries – 12 libraries were connected – waiting for the library management system which is at service order level. Not processed as yet due to funding

5. RMB 5 Aps to be added, awaiting funding as well

6 LAN Upgrades

Now proceeding to the final phase